### Split

| Person | Ownership | Main responsibility |
| --- | --- | --- |
| Dhairya | RAG + Evaluation | Retrieval, chunking experiments, RAG, evaluation |
| Daksh | Data/Ingestion | arXiv/OpenAlex ingestion, normalization, deduplication, versioning |
| Kapil | Backend/Infrastructure | APIs, MySQL, workers, storage, observability, performance |
| Vedant | Frontend/Product | Research feed, paper page, chatbot UI, integration |

# Dhairya — RAG & Evaluation Lead

This should probably be strongest technical area, because it's the part you'll want to discuss deeply in interviews.

### Build

- Document chunking

- Fixed-size chunking baseline

- Section-aware chunking

- Embedding pipeline

- Qdrant integration

- Hybrid retrieval

- Reranking

- RAG pipeline

- Citation/evidence extraction

- Retrieval evaluation dataset

- Recall@K

- nDCG@K

- Retrieval failure analysis

### Your experiments

Fixed-size

↓

Evaluate

↓

Section-aware

↓

Evaluate

↓

Hybrid retrieval

↓

Evaluate

↓

Reranking

↓

Evaluate

### Your interview story

"I compared multiple retrieval strategies using a labeled research-paper benchmark and improved retrieval quality based on measured failures."

That's much stronger than simply saying "I implemented RAG."

# Daksh — Research Data & Ingestion

Give this person ownership of the entire paper lifecycle.

### Build

arXiv connector

arXiv API

↓

Fetch papers

↓

Validate

↓

Normalize

OpenAlex connector

OpenAlex

↓

Fetch metadata

↓

Normalize

Then:

┌── arXiv

│

Sources ─────────┤

└── OpenAlex

↓

Normalizer

↓

Deduplication

↓

Version Resolution

↓

MySQL

### Deduplication

This is one of their most important tasks.

Implement:

- DOI matching

- arXiv ID matching

- normalized title matching

- author similarity

- fuzzy matching

- confidence thresholds

- false-merge handling

### Version handling

For example:

arXiv paper

├── v1

├── v2

└── v3

Store them as versions of one logical paper.

### Interview story

"I designed a multi-stage deduplication system because the same paper can arrive from multiple sources and arXiv revisions need to be represented correctly."

# Kapil — Backend & Infrastructure

This person owns the system that makes everything run reliably.

### MySQL

Design tables for:

papers

authors

paper_authors

sources

paper_versions

ingestion_jobs

processing_jobs

### Backend

FastAPI endpoints such as:

GET /papers

GET /papers/{id}

GET /papers/latest

GET /papers/{id}/news

POST /chat

POST /search

### Background processing

Build:

Scheduler

↓

Job Queue

↓

Workers

├── ingestion

├── PDF processing

├── embedding

└── summarization

This is where you can introduce:

- retries

- idempotency

- failed-job handling

- concurrency

- caching

### Observability

Track:

Ingestion

├── papers/hour

├── failures

├── processing time

└── P50/P95

Queries

├── retrieval latency

├── LLM latency

├── total latency

└── token/API usage

### Interview story

"I designed the asynchronous processing pipeline and measured P50/P95 latency and processing throughput."

# Vedant — Frontend & Product Integration

Don't give this person just "make the UI pretty."

Give them ownership of the research discovery experience.

### Research feed

Latest Research

[Paper]

Title

Authors

Published

Short AI summary

Topics

[Ask about paper]

### Paper page

Title

Authors

Abstract

Research News

Paper sections

[Chat about this paper]

### Chat interface

User:

Why does the proposed method outperform the baseline?

↓

Backend RAG API

↓

Answer + evidence

"The improvement comes from..."

[Section 4.2]

[Table 3]

### Search

Allow:

Search:

"efficient transformer inference"

Then display:

Relevant papers

├── Paper A

├── Paper B

└── Paper C

### Frontend responsibility

They should also handle:

- loading/error states

- pagination

- search filters

- paper details

- chatbot streaming

- citations/evidence UI

- responsive design

### Interview story

"I built the research discovery interface and integrated the search and grounded-chat APIs."

# Most important: define interfaces between teammates

This is where student teams usually screw up.

Don't let everyone independently build things and then try to connect everything at the end.

Define contracts first.

For example:

### Paper object

{

"paper_id": "abc123",

"title": "...",

"authors": [],

"abstract": "...",

"published_at": "...",

"source": "arxiv",

"version": 2

}

### Search response

{

"query": "...",

"results": [

{

"paper_id": "...",

"title": "...",

"score": 0.87

}

]

}

### RAG response

{

"answer": "...",

"sources": [

{

"paper_id": "...",

"section": "Methodology",

"page": 5

}

]

}

Then everyone can work independently.

# Git structure

I'd also divide the repository by responsibility:

research-platform/

│

├── backend/

│   ├── api/

│   ├── database/

│   └── services/

│

├── ingestion/

│   ├── arxiv/

│   ├── openalex/

│   ├── normalization/

│   └── deduplication/

│

├── rag/

│   ├── chunking/

│   ├── embeddings/

│   ├── retrieval/

│   ├── reranking/

│   └── evaluation/

│

├── frontend/

│

├── workers/

│

├── tests/

│

├── docker/

│

└── docs/

# Dependency order

The work shouldn't happen completely independently.

### Phase 1 — Everyone

Define:

- database schema

- API contracts

- paper schema

- architecture

- Git workflow

### Phase 2

Daksh

→ ingestion + normalized papers

Kapil

→ MySQL + FastAPI foundation

Dhairya

→ document processing + baseline RAG

Vedant

→ frontend skeleton

### Phase 3

Integrate:

Ingestion

↓

MySQL

↓

PDF

↓

RAG

↓

FastAPI

↓

Frontend

### Phase 4

Dhairya focus on:

Evaluation

↓

Baseline

↓

Experiment

↓

Improvement

Daksh focuses on:

Deduplication

↓

Version resolution

↓

Edge cases

Kapil focuses on:

Async workers

↓

Latency

↓

Cost

↓

Reliability

Vedant focuses on:

Search UX

↓

Paper experience

↓

Chat UX

## Final

- Dhairya: Retrieval + evaluation

- Daksh: Information ingestion + entity resolution

- Kapil: Backend infrastructure + reliability

- Vedant: Search/discovery UX + frontend integration